PHASE ONE — EXECUTION LOCK

“PRE-WORK DEEP CALM”

Objective:
Prove that a bitter, unsweetened chocolate square can become a repeatable pre-work ritual for a small number of disciplined people without explanation, hype, or reminders.

Nothing else matters.

SECTION 1 — PHASE ONE SUCCESS IS DEFINED NARROWLY

Phase One is not about:

- Brand awareness

- Validation

- Revenue

- Scaling

- Content

- Storytelling

Phase One succeeds only if:

- People use the product correctly

- People repurchase without prompting

- People would be annoyed if it disappeared

That is the entire bar.

SECTION 2 — WHAT IS LOCKED (NO REVISITING)

These items are closed permanently for Phase One:

- Name: Pre-Work Deep Calm

- Usage rule: One square per work block

- Max usage: 3 per day

- Formulation: 96–97% cacao, unsweetened

- Shape: Thin rectangle

- Inner wrap: Plain foil

- Outer pack: 6 squares

- Language: Instructional only

No claims, no nootropics, no “flow”, no benefits

If any of these change, Phase One is invalidated and must restart.

SECTION 3 — EXACT PHASE ONE DELIVERABLES

You are producing only the following:

3.1 Product

- ±500 finished chocolate squares

- Individually foil wrapped

- Packaged into ±80–85 six-square packs

- No variants. No extras.

3.2 Packaging (Exact Text — Do Not Edit)

Inner paper label (on foil)
Front:
ONE SQUARE
Before focused work

Back:
Let melt slowly.
Begin work immediately after.

Outer pack
Front:
One square = one work block

Side:
Use one square before focused work
Maximum three per day
Only before distinct work blocks

Back:
Ingredients: Cocoa mass, cocoa butter
Contains no added sugar

No logos required. No story. No QR codes.

SECTION 4 — MANUFACTURING & QC (STEP-BY-STEP)

Step 1 — Sekoe Brief
You send Sekoe:

- Dimensions

- Weight target

- 96–97% cacao requirement

- Rectangular mould feasibility

- Request slight corner rounding

- No flavour additions

- Ghanaian cocoa preference

- Request for non-alkalised (undutched) cocoa

- Confirm no added ingredients (no lecithin, sugar, or flavours)

- Ask about cadmium profile of typical cocoa mass

- Ask for any processing data related to flavanol retention

Step 2 — Pilot Production
Accept ±5–10% variance on first run
Reject:

- Chipping

- Excessively sharp edges

- Thickness drift >0.3 mm

Step 3 — Heavy Metals Test (Non-Optional)

- Send finished chocolate for ICP-MS

- Cadmium + lead

- File report internally

- No sales until this is done

SECTION 5 — MANUAL WRAPPING PROTOCOL (IMPORTANT)

Wrapping is not a nuisance. It is a control mechanism.

Rules:

- You wrap every square yourself or with one trusted helper

- You read the instruction text repeatedly while wrapping

- You discard any foil that looks careless

- Wrapping quality must feel serious, not artisanal

SECTION 6 — SEED USER SELECTION (THIS IS CRITICAL)

You select exactly 20 people.

Inclusion criteria (must meet at least 2):

- Works in long uninterrupted blocks

- Has a real output (writing, coding, studying, designing)

- Already consumes caffeine deliberately

- Has demonstrated self-discipline

Exclusion criteria:

- Biohackers

- Supplement stackers

- People who snack constantly

- People who will be “nice” to you

- People who want to be early supporters

Friends are allowed, but treated as biased controls, not evidence.

SECTION 7 — SEEDING SCRIPT (VERBATIM)

You do not explain the product beyond this.
You say (in person or message):

“This is not a snack.
It’s one square per work block.
Let it melt, then start working immediately.
Don’t take more than three in a day.
And don’t buy more unless you actually want it without me reminding you.”

You then stop talking.

No philosophy. No backstory.

SECTION 8 — THE SILENCE WINDOW (DO NOT BREAK)

After giving the pack:

- No follow-ups for 7–10 days

- No “how is it?”

- No reminders

- No nudging

This silence is intentional.
Any behaviour that survives silence is real.

SECTION 9 — OBSERVATION METRICS (ONLY THESE)

You track behaviour, not opinions.
You care about:

- Did they use it before work?

- Did they respect spacing?

- Did they ever say:

  - “I forgot, but then remembered”

  - “It just became part of starting”

- Did they ask for more without prompting?

You do not care about:

- Taste reviews

- Bitterness complaints

- “It’s interesting”

- “I like the idea”

Those are noise.

SECTION 10 — FIRST SALES (ONLY ON PULL)

Rules:

- You never offer to sell

- You never discount

- You never bundle

- Price: R60–R75 per 6-square pack

- If someone hesitates, you say nothing

- If someone buys out of politeness, you decline

This filters the signal.

SECTION 11 — PHASE ONE PASS / FAIL LOGIC

Phase One PASSES if:

- ≥10 people repurchase

- ≥30% of seed users convert

- Usage rules are respected

- ≥3 people say:

  - “I’d be annoyed if this disappeared.”

Phase One FAILS if:

- People snack on it

- People stack it

- People forget to use it

- People like the idea but don’t repurchase

If it fails:

- You stop

- You document

- You do not “improve” it emotionally

- You do not sweeten it

- You do not add features

Stopping is the correct move.

SECTION 12 — FOUNDER BEHAVIOUR (NON-NEGOTIABLE)

During Phase One, you must:

- Use the product exactly as instructed

- Never evangelise

- Never defend it

- Never over-explain

- Never justify bitterness

You are a practitioner, not a salesman.

SECTION 13 — WHAT YOU ARE NOT ALLOWED TO DO IN PHASE ONE

- No website

- No Instagram

- No LinkedIn posts

- No storytelling

- No “launch”

- No pre-orders

- No surveys

- No community

- No mission statements

All of that comes after behaviour proves itself.

SECTION 14 — WHY THIS PLAN IS FAILURE-RESISTANT

This plan cannot fail due to:

- Poor messaging → messaging is minimal

- Wrong audience → audience is filtered

- Over-hype → there is none

- Weak differentiation → bitterness enforces it

- Founder bias → silence window removes it

- Cost → pilot is small

- Ego → kill criteria are explicit

Only reality decides.

SECTION 15 — DAILY USAGE LIMITS & HEALTH BASIS

Square size: 5.5–6 g per square
Cacao content: 96–97%
Max: 3 squares/day (16–18 g total)
Spacing: Minimum 90 minutes between uses

This fits within global health guidelines for high-cacao dark chocolate.
No sugar. No stacking. No casual use.

SECTION 16 — INGREDIENT SPEC & SUPPLIER REQUEST TEMPLATE

- Cocoa mass + cocoa butter only (no sugar, lecithin, flavouring)

- Non-alkalised (undutched)

- Sourced from Ghanaian cocoa if possible

- ICP-MS testing commissioned by founder

- Request flavanol preservation techniques (fermentation, roasting)

Sample message included separately.

SECTION 17 — SQUARE DESIGN & CONSUMPTION INSTRUCTION RECAP

- Size: 5.5–6 grams per square

- Form: Thin, rectangular with slight corner rounding

- Texture: Must melt slowly, not crumble

Instructions:

- Let melt slowly in the mouth

- Begin focused work immediately after

- Not for snacking or casual consumption

SECTION 18 — HEALTH POSITIONING SUMMARY

- One square = one deep focus block

- No more than three blocks per day

- High cacao, zero sugar

- Not a treat. A cognitive tool.

- Replaces rituals like espresso shots or gum

Scientific alignment:

- 200 mg flavanols/day = supported for cognitive & cardiovascular function (EFSA)

- 1–2 squares = meets this range

SECTION 19 — PHASE ONE NUTRITION COPY (OPTIONAL INSERT)

Suggested use:
Enjoy 1 square (5.5–6 g) before starting a deep focus session.
Maximum 3 squares per day, spaced at least 90 minutes apart.

This product is not a snack. It is a ritual for work.

SECTION 20 — REGULATORY FACTS LABEL (TO FOLLOW)

Pending results from lab testing (ICP-MS + macro/micronutrient panel), a precise nutritional panel will be generated. This will include:

- Energy (kcal/kJ)

- Fat (total/saturated)

- Cocoa flavanol estimate (if available)

- Heavy metals (internal only)

Internal use only unless required for public compliance.